## Slide 1: Director Memorandum 2026-67 Receive and File: Quarterly Budget-to-Actual, Capital Improvement Project (CIP) Plan, and Grants Update – FY 2025|2026 – Fourth Quarter
August 6, 2026

## Slide 2: Attachments
  FY 2025|2026 (Quarter 4) – Budget-to-Actual Analysis (Operating)
    Highlights significant variances and overall financial performance by major fund (General, Fire, Solid Waste, Water, and Sewer)
  FY 2025|2026 (Quarter 4) – CIP Summary and Status
    Itemized update of active capital improvement and major maintenance projects, including project type, project status, adjusted budget, expenditures to date, and anticipated completion timeline
  3. FY 2025|2026 (Quarter 4) – Grant Summary and Status
    Itemized update of active grant programs, including funding source, cost share, grant award, amount reimbursed, and associated project

## Slide 3: FY 2025|2026 Budget-to-Actual Analysis
General Fund:
  Classified Financial Statement
  Note: Expenses are year-to-date and are subject to change as staff performs year-end close procedures in preparation of the audit.

## Slide 4: FY 2025|2026 Budget-to-Actual Analysis
Fire Fund:
  Classified Financial Statement

## Slide 5: FY 2025|2026 Budget-to-Actual Analysis
Solid Waste Fund:
  Classified Financial Statement

## Slide 6: FY 2025|2026 Budget-to-Actual Analysis
Water Fund:
  Classified Financial Statement

## Slide 7: FY 2025|2026 Budget-to-Actual Analysis
Sewer Fund:
  Classified Financial Statement

## Slide 8: FY 2025|2026 CIP
Projects:

## Slide 9: FY 2025|2026 CIP
Administration Building:
  March 2026: Conceptual design package and estimate #1 completed
  April – June 2026: Conceptual design changes to reduce scope and cost
    Reduce site improvements
    Decrease size of Operations Building while still achieving goals of functionality, adequate storage space, and staff growth
    Reduce scope of Administration building, utilizing most of the existing layout with improvements focused on modernization, ADA compliance, and build-out of existing vehicle bay.
  July – August 2026: Structural destructive testing of existing building to determine feasibility of preferred conceptual approach
  Current: Awaiting conceptual design package and estimate #2

## Slide 10: FY 2025|2026 Grants
Grants:

## Slide 11: Cash Balances

## Slide 12: Budget Considerations
No direct fiscal impact – Preparation of items done by existing staff as part of the District’s normal financial reporting, grant administration, and capital project management responsibilities.

## Slide 13: Recommendation
Receive and file the Quarterly Budget-to-Actual, Capital Improvement Project (CIP), and Grants Update – FY 2025|2026 – Fourth Quarter.

## Slide 14
Rubidoux Community Services District
Office: 951.684.7580
www.rcsd.org
Questions
14